## Slide 1
AI-Powered Real-Time Fraud Detection
& Investigation System
REVIEW 2
Project Progress Presentation
Shravan Kadam | 70562400199
Muzamill Saudagar | 70562400169
Faculty Mentor: Dr. Snehal Lohi
B.Tech AI & DS | STME, NMIMS Navi Mumbai | AY 2026-27

## Slide 2
RECAP FROM REVIEW 1
Objectives & Scope
Objectives
1
Study and deploy the existing fraud detection system for Indian banking transactions
2
Validate the 5-factor deterministic risk-scoring engine against its documented formulas via live testing
3
Analyze graph-based fraud pattern detection - circular transfers, layering, mule networks
4
Design and prototype a supervised ML scoring layer (XGBoost + SHAP), benchmarked against the rule-based engine
5
Produce literature-grounded documentation of the system
In Scope
- Pre- & post-transaction risk scoring
- Rule-based + graph-based (NetworkX) detection
- Synthetic / demo transaction dataset
- LLM-generated analyst explanations
- Proposed ML scoring-layer benchmark
Out of Scope
- Real production banking data integration
- High-throughput streaming infra (Kafka)
- Cross-bank federated fraud intelligence

## Slide 3
AGAINST THE REVIEW 1 PLAN
Progress vs. Project Timeline
Literature Review & Problem Study
W1-W2
DONE
Codebase Setup, Deployment & Testing
W2-W3
DONE
Architecture & Risk-Engine Deep Dive
W3-W4
DONE
Review 1 Submission
W4 - Jul 28
DONE
Dataset Prep & Feature Engineering
W5
NOT STARTED
ML Model Training (XGBoost)
W6
NOT STARTED
Review 2 Submission
W7 - 25-30 Aug
TODAY
We went deeper than planned on validation - found and fixed two real production bugs while deploying the existing system. ML layer work begins now; see the revised plan for the remaining weeks.

## Slide 4
DELIVERED SO FAR
What's Live Today
The existing fraud detection system, deployed and validated - every feature below is running, not mocked up.
Pre-Transaction Scoring
Five-signal deterministic risk engine, 0-100 score, decision in milliseconds
Device & Network Intelligence
Real per-account device trust, IP risk, and transaction graph signals
Analyst Console
Alert inbox, investigation cases, fund-flow graph, manual review queue
25 Live Test Scenarios
A built-in simulator firing real API calls across every fraud pattern

## Slide 5
ANALYSIS & DESIGN
System Architecture
FRONTEND
Next.js 14 - TypeScript
- GPay mock payment UI
- Real device detection
- Analyst console
- Test case simulator
BACKEND
FastAPI - Python 3.11
- 5-signal scoring engine
- Graph / network analysis
- Alert & case generation
- AI explainer (dormant)
DATA
PostgreSQL-ready - in-memory now
- Account profiles
- Per-account device trust
- Transaction history
- Alerts & cases
PostgreSQL is fully wired in and used automatically when a DATABASE_URL is set - for this review the app runs in-memory, degrading gracefully with zero setup risk.

## Slide 6
ANALYSIS & DESIGN
Data & Design Model
The behavioral baseline every scoring decision is compared against - one record per account, one per registered device.
Account
- id, name, account_type
- kyc_tier, risk_rating
- monthly_avg_credit / debit
- typical_hours_start / end
- city, state
- flags[] (fraud indicators)
Registered Device
- device_id, account_id (FK)
- device_type, os, browser
- trust_score (0-100)
- ip_address, geo_location
- last_seen, first_seen
1 account -> 1 registered device (extensible to many)

## Slide 7
THE CORE ENGINE
Five Signals, One Score
Every transaction is scored 0-100 by five independent, additive checks - pure deterministic math, not a black-box model.
25
max points
Amount Deviation
How far this payment is from the sender's own baseline
15
max points
Time of Day
Outside the sender's normal active hours
15
max points
Device Trust
Registered device vs. an unrecognized one
20
max points
Beneficiary Risk
First-time payee, risk rating, fraud flags
25
max points
Graph / Network
Circular transfers, layering, mule patterns
Total = sum of all five, clamped to 0-100

## Slide 8
VALIDATED, NOT ASSUMED
Tested Against the Documented Formulas
Rajesh Patel (avg. spend Rs.1,20,000/month) sends Rs.1,50,000 to Vijay Kumar - a first-time, high-risk payee. Verified live, from a cold server restart.
25
Amount
0
Time
0
Device
17.25
Beneficiary
25
Graph
67.25 / 100
MANUAL REVIEW
-> AMOUNT_DEVIATION_1.25X
-> FIRST_TIME_BENEFICIARY
-> FLAG_HIGH_RISK_JURISDICTION
-> CIRCULAR_TRANSFERS
-> LAYERING_DETECTED

## Slide 9
FROM SCORE TO ACTION
The Decision Matrix
0-29
APPROVE
Goes through instantly - customer never sees a check happened
30-59
MFA
Step-up verification - fingerprint / face / OTP
60-79
MANUAL REVIEW
Held; alert created; analyst investigates
80-100
BLOCK
Rejected outright; alert + case auto-created
A single weak signal rarely blocks a transaction - BLOCK only happens when several signals compound, exactly as real fraud does.

## Slide 10
PROBLEMS ENCOUNTERED
Engineering Challenges & Fixes
Silent Data Inconsistency
Problem: The account dropdown and the scoring engine were reading two different, disagreeing datasets for the same account IDs - same "ACC-008", two different identities and balances.
Fix: Traced both code paths and unified them onto one consistent dataset.
Runtime / Tooling Mismatch
Problem: The pinned dependency versions (numpy, asyncpg) had no prebuilt wheels for the available Python runtime and needed a C++ compiler this machine didn't have.
Fix: Substituted compatible unpinned versions; confirmed the app degrades gracefully without PostgreSQL.
React Hydration Errors
Problem: Three dashboard pages rendered a live clock's value directly on first render - server and client computed it at slightly different instants, throwing a hydration error.
Fix: Deferred the timestamp to populate only after mount, eliminating the mismatch.

## Slide 11
TEAM ROLES & STATUS
Individual Contribution
Shravan Kadam
Rule-engine validation, bug-fixing & full-stack build
SUBSTANTIAL
+ Deployed the existing fraud-detection system end-to-end
+ Validated all 5 scoring formulas against live test transactions
+ Found and fixed 2 real production bugs (data consistency, device trust)
+ Built and hardened the GPay demo + Analyst Console
+ Authored the architecture and data-model documentation
Muzamill Saudagar
Proposed ML scoring-layer benchmark (XGBoost + SHAP)
NOT STARTED
> Owns the ML track from Review 1: dataset prep -> XGBoost training -> SHAP
> Scoped in Review 1 for Weeks 5-6; not yet begun
> Flagged here as the key open risk for the remaining weeks
> Revised, catch-up plan for this track is on the next-steps slide
Reported here in the spirit of Review 2's ask to compare progress honestly against the Review 1 plan.

## Slide 12
PROOF, NOT PROMISES
Built-In Test Case Simulator
A one-click scenario runner at /demo - every card fires a real POST request against the real scoring engine, with real seeded accounts.
9
Pre-Transaction Prevention
Amount, device, beneficiary, and structuring scenarios
9
Post-Transaction Investigation
Circular transfers, layering, mule-network patterns
7
Analyst Dashboard Flows
Alert triage, case graph, evidence, feedback loop
Every run shows the full pipeline: risk signals in, decision out - the same engine the live demo calls, exercised on demand.

## Slide 13
COMING UP
What We'll Show You Live
Approve
A normal, small payment - goes through instantly, score under 30
MFA
A moderately unusual payment - triggers biometric step-up verification
Manual Review
A payment to a flagged, first-time payee - held for analyst review
Block
A high-risk payment from an unrecognized device - declined outright
Then we'll walk through the Analyst Console the same transaction feeds into - and the test simulator that fires all of this on demand.

## Slide 14
CATCHING UP THE ML TRACK
Revised Plan - Remaining Weeks
W8-W9
Dataset Prep & Feature Engineering
MUZAMILL
W9-W11
ML Model Training (XGBoost) & Evaluation
MUZAMILL
W11-W12
SHAP Explainability Integration
MUZAMILL
W12-W13
System Integration & Testing
BOTH
W13-W14
Documentation & Research Paper Drafting
BOTH
W15
Review 3 / Final Submission
BOTH

## Slide 15
ALREADY BUILT, DELIBERATELY HELD BACK
Future Scope
Not speculative R&D - these modules exist in the codebase today. We scoped them out of this review to keep the demo tight, and will switch them on for Review 3.
Executive Intelligence Dashboard
Aggregated fraud trend, regulatory exposure, and model-health snapshot for leadership. Built and running at /executive; unlinked from navigation for this review.
Compliance & Regulatory Reporting
One-click Suspicious/Cash Transaction Report generation in FIU-IND format under PMLA 2002, with the statutory 7-working-day filing deadline tracked automatically.
Model Health Monitoring
Data-drift tracking and a transparency view over the rule-based + graph-analytics pipeline - fully interpretable, no black-box scoring.
AI-Assisted Case Narratives
RAG + ChromaDB-generated analyst explanations for alerts and cases. Working end-to-end; held back this review by our own choice on AI-generated content.

## Slide 16
Thank You
Questions & Discussion
Shravan Kadam | Muzamill Saudagar | B.Tech AI & DS, STME NMIMS